Sprint 1 Backlog

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **ID** | **Task** | **Task Description** | **Priority** | **Member(s) Allocated** | **Time Estimation** | **Status** |
| 1 | UI mock-ups | Creating diagrams as to what the UI for the final web application should look like. | 3 |  | 1 day | In progress |
| 2 | Proof of concept code | Producing the HTML shell for the web application. This includes all screens that the final product will have such as login, main, etc. In place of | 4 | Paul | 1 day | In progress |
| 3 | PoC Code QA | Inspecting the code of the PoC code to ensure it accurately reflects the mockups, includes all relevant screens and is mistake free. | 8 |  | 1 day | TBA |
| 4 | Research login functionality | Research google API and other sources to understand how to allow users to log into the web application using previously created google accounts | 1 |  | 1 day | In progress |
| 5 | As an unauthorized user I want to be able to log into my account | Adding functionality to a HTML login page that allows the user to use their google account to login | 2 |  | 5 days | In progress |
| 6 | Login page QA | Inspecting the code to ensure the user story is fulfilled and the code is bug free and adequately documented | 9 |  | 1 day | TBA |
| 7 | Research extracting the number of contributions each user has made | Research google API and other sources to understand how to obtain the amount of contributions each user has made. | 5 |  | 2 days | In progress |
| 8 | Research extracting the time of each contribution | Research google API and other sources to understand how to obtain the time of each contribution of each of the individuals that have modified the file. | 6 |  | 2 days | In progress |
| 9 | Research the extraction of unchanged contributions | Research google API and other sources to understand how to obtain the percentage of contributions made by each user that remain unchanged. If the contribution is not modified or deleted it is deemed a valuable contribution. | 7 |  | 2 days | In Progress |
| 10 | Time sheet QA | Checking that the entries are correct and up to date by pushing it every day. Also includes checking up on team members to ensure they are on course. | 10 | Jack | Ongoing | In progress |
| 11 | Product Review | Present current work to client, displaying all the user stories that have been met and all current functionality in place. | 11 | Every member | 1 day | TBA |